=========== 19/11/2022 at 11:00 P.M, Sprint 2, Meeting on Google Meet ===============  
Team members present:  
20127038 - Nguyen Phuoc Gia Huy  
20127403 - Pham Tran Minh Ngoc   
20127617 - Trinh The Son   
20127269 - Tran Thi Tuyet Nhung

20127206 - Vu Dinh Duy Khanh   
Team members absent: None

What we have discussed in the planning meeting:  
● Divide Sprint 2 into 2 small parts: Revised PA1 & Use-Case  
● Identify all tasks in Sprint 2 and assign tasks to team members (You can see in the  
following table)

| Part | Tasks | Responsibility |
| --- | --- | --- |
| Revised PA1 | Revised Project Plan | PTTNhung, VDDKhanh |
|  | Detailed Vision Document | PTMNgoc, NPGHuy |
| Use-case Model | Use-Cases and relationship among them | VDDKhanh |
|  | Actors in Use-Case Model | VDDKhanh |
| Use-Case  Specification | [Use-case: Log in](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.1fob9te)  Us[e-case: Log out](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.2et92p0)  [Use-case: Upgrade account](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.1q1rvjen9ert)  [Use-case: Delete account](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.wu1636cxpjdu)  [Use-case: Register account](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.9auj552xqjs)  [Use-case: Play music](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.nhdkz5f7r7gd) | PTTNhung |
|  | [Use-case: Stop song](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.m201xdqmni7w)  [Use-case: Back-ward](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.96m1a054xy0f)  [Use-case: For-ward](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.w88xlgh579xd)  [Use-case: View Information](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.h784tvxsrhhj)  U[se-case: Rate Song](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.3gq8ejphjene)  [Use-case: Recommend Song](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.nyfpncjtmazl) | TTSon |
|  | [Use-case: Search (Songs)](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.qw2kqg7jtnf2) [Use-case: Search (Artists)](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.w5wiobns0s7j) [Use-case: Create Playlist](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.iiw3masavqs2)  [Use-case: Add song to playlist](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.gp4be27jdctu)  [Use-case: Remove song out of playlist](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.8s21nu6cd9y0)  [Use-case: Delete playlist](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.9pf45ola8abo) [Use-case: Download songs](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.vdh6zprh4zrk) | PTMNgoc |
|  | [Use-case: Listen premium songs](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.4w79ngyhwcz4)  [Use-case: Upload song](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.1pq0r03t4h9b)  [Use-case: Edit information of songs](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.ar39oh6w1zvb)  [Use-case: Manage musicians](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.4uttxg44cedb)  [Use-case: Block account](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.l7hdtpxkxbyg)  [Use-case: Remove song](https://docs.google.com/document/d/1q1ZBsPOFtHjTz7XfEYN_HUYkXiUH3XEOVqy1WQ6Ksfo/edit#heading=h.y3hohvnwjofv) | NPGHuy |

Summary of the meeting:

● Identify all tasks of PA2 and assign them to each member of the team

● Revised PA1 will do in 2-3 days from the day TA send feedback