**Weekly Report**

**13/11/2022– 19/11/2022**

Group ID: 11

Project Name: Music Mobile App

Prepared by: **Trinh The Son**

Team members:

20127038 - **Nguyen Phuoc Gia Huy** *Project manager, Business Analyst*  
20127403 - **Pham Tran Minh Ngoc** *Designer***,** *Developer, Tester*  
20127617 - **Trinh The Son** *Designer***,** *Developer, Tester*  
20127269 - **Tran Thi Tuyet Nhung** *Designer***,** *Developer, Tester*

20127206 - **Vu Dinh Duy Khanh** *Designer***,** *Developer, Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Detailed vision document | 19/11 | PTTNhung, VDDKhanh | 100% |
| 2 | Use-case model | 19/11 | PTTNhung, VDDKhanh | 100% |
| 3 | Use-case specification | 24/11 | PTMNgoc, NPGHuy, TTSon | 50% |
| 4 | Weekly Meeting | 18/11 | All members | 100% |
| 5 | Weekly Report | 19/11 | TTSon | 100% |

# Issues and impacts:

1. No issue.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Use-case specification | 24/11 | PTMNgoc, NPGHuy, TTSon |
| 2 | Detailed use-case | 24/11 | PTMNgoc, NPGHuy, TTSon |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |